FinCalc Smart Calculator Category Roadmap

Full picture, Phase 1 launch structure, and Phase 2 expansion plan

# 1. Full Picture

The V2 foundation is complete. The next phase should use a stable calculator architecture before building new calculators from scratch. The homepage can stay simple with four main entry cards, while the full calculator menu and footer should use a six-category structure that can scale over time.

| Area | Recommended Structure | Reason |
| --- | --- | --- |
| Homepage main cards | 4 broad entry points | Simple, clear, mobile-friendly, not too many choices. |
| Top menu / footer | 6 calculator categories | Better long-term SEO and cleaner calculator organization. |
| Calculator builds | Phase 1: around 20 core calculators | Enough breadth for launch without becoming messy. |
| Expansion | Phase 2: add deeper niche calculators | Scale after the template workflow is proven. |

# 2. Homepage vs. Full Calculator Architecture

Recommendation: do not force the homepage to show every full category. The homepage should act as a clean starting point. The full calculator menu and footer should show the complete structure.

| Homepage 4 Main Cards | Purpose | Connects To |
| --- | --- | --- |
| Mortgage | Home buying, payment, qualification, insurance, refinancing | Mortgage category |
| Loans | Loan payments, interest costs, payoff timelines, debt strategies | Loans category |
| Financial Planning | Savings, net worth, emergency fund, long-term personal finance | Financial Planning + Investing + Retirement |
| Tax & Salary | Income, take-home pay, tax, salary decisions | Tax & Salary category |

Full calculator menu / footer categories:

Mortgage

Financial Planning

Investing

Retirement

Loans

Tax & Salary

# 3. Category Definitions

| Category | User Intent | Examples |
| --- | --- | --- |
| Mortgage | Understand home affordability, payments, qualification, insurance, refinance, and rent vs. buy decisions. | Mortgage, Mortgage Qualifier, CMHC Insurance, Rent vs. Buy, Mortgage Refinance |
| Financial Planning | Understand current financial readiness and savings goals. | Net Worth, Emergency Fund, TFSA, RRSP Savings, Vacation Savings |
| Investing | Understand return, growth, fees, and investment math. | Compound Interest, ROI, Rule of 72, Investment Fees, Asset Allocation |
| Retirement | Plan retirement timeline, income readiness, withdrawals, and contribution strategy. | FIRE, Retirement Planning, Retirement Withdrawal, 401(k), Roth IRA |
| Loans | Compare borrowing costs, repayment timelines, and debt payoff strategies. | Personal Loan, Car Loan, Student Loan, Debt Repayment, Credit Card Payoff |
| Tax & Salary | Estimate taxes, income, salary conversion, and purchasing/tax impact. | Income Tax, Salary, Hourly to Salary, Sales Tax, Capital Gains Tax |

# 4. Phase 1: Core Calculator Universe

Phase 1 should focus on the strongest, most reusable, and highest-intent calculators. The target is about 20 calculators, but it is okay if the working list is slightly above 20 before final prioritization.

| Category | Calculator | Why Phase 1 |
| --- | --- | --- |
| Mortgage | Mortgage Calculator | Already built / V2 locked |
| Mortgage | Mortgage Qualifier Calculator | Already built / V2 locked |
| Mortgage | CMHC Insurance Calculator | High Canada mortgage SEO value |
| Mortgage | Rent vs. Buy Calculator | Strong user decision intent |
| Mortgage | Mortgage Refinance Calculator | Useful expansion from mortgage foundation |
| Financial Planning | Net Worth Calculator | Simple, broad planning tool |
| Financial Planning | Emergency Fund Calculator | High usefulness and simple logic |
| Financial Planning | TFSA Calculator | Canada-focused planning value |
| Financial Planning | RRSP Savings Calculator | Canada-focused retirement/savings bridge |
| Investing | Compound Interest Calculator | Core reusable investment math |
| Investing | ROI Calculator | Broad SEO and business/finance use |
| Investing | Investment Fees Calculator | Strong AI Analysis potential |
| Investing | Rule of 72 Calculator | Simple educational calculator |
| Retirement | FIRE Calculator | High-value planning calculator |
| Retirement | Retirement Planning Calculator | Core retirement category page |
| Retirement | Retirement Withdrawal Calculator | Useful retirement decision tool |
| Loans | Personal Loan Calculator | Best first new build candidate |
| Loans | Car Loan Calculator | High search demand and simple flow |
| Loans | Debt Repayment Calculator | Strong actionable payoff insights |
| Loans | Credit Card Payoff Calculator | High pain-point calculator |
| Tax & Salary | Income Tax Calculator | Core tax category calculator |
| Tax & Salary | Salary Calculator | Broad salary planning use |
| Tax & Salary | Sales Tax Calculator | Simple and useful |

# 5. Recommended Build Order

Do not build all Phase 1 calculators at once. Build one calculator, QA it, then reuse the improved workflow for the next calculator.

| Order | Calculator | Reason |
| --- | --- | --- |
| 1 | Personal Loan Calculator | Simple, country-neutral, and proves the V2 build-from-scratch workflow. |
| 2 | Car Loan Calculator | Similar logic to loans, but strong SEO and practical user value. |
| 3 | Compound Interest Calculator | Core investing/planning calculator with strong visual and AI Analysis potential. |
| 4 | Debt Repayment Calculator | Strong product value because AI Analysis can recommend payoff strategy. |
| 5 | Emergency Fund Calculator | Simple and useful; good for Financial Planning category. |
| 6 | TFSA or RRSP Savings Calculator | Canada-focused authority and useful for local SEO. |

# 6. Phase 2: Expansion Calculators

Phase 2 should expand after the V2 build workflow is reliable and the core calculator pages are indexed. These calculators are useful, but they are either more niche, more complex, or better after the main categories feel complete.

| Category | Phase 2 Calculator Ideas |
| --- | --- |
| Mortgage | Extra Mortgage Payment, HELOC, Biweekly Mortgage, Land Transfer Tax |
| Financial Planning | Vacation Savings, Budget Planner, Savings Goal, RRSP Loan |
| Investing | Asset Allocation, Black-Scholes, Dividend Yield, CAGR, Portfolio Rebalancing |
| Retirement | Annuity, Traditional vs Roth IRA, Roth IRA, 401(k) Contribution, 401(k) Save the Max |
| Loans | Student Loan, Car Lease, Simple Interest, Loan Comparison |
| Tax & Salary | Hourly to Salary, Capital Gains Tax, Currency Exchange, Inflation, Payroll Deduction |

# 7. Keep Now vs. Delay

| Keep in Phase 1 | Delay to Phase 2 |
| --- | --- |
| Mortgage, Mortgage Qualifier, CMHC Insurance | HELOC, Biweekly Mortgage, Land Transfer Tax |
| Net Worth, Emergency Fund, TFSA, RRSP Savings | Vacation Savings, RRSP Loan, Budget Planner |
| Compound Interest, ROI, Rule of 72, Investment Fees | Asset Allocation, Black-Scholes, Dividend Yield |
| FIRE, Retirement Planning, Retirement Withdrawal | Annuity, 401(k) Save the Max, Traditional vs Roth IRA |
| Personal Loan, Car Loan, Debt Repayment, Credit Card Payoff | Student Loan, Car Lease, Simple Interest |
| Income Tax, Salary, Sales Tax | Hourly to Salary, Capital Gains Tax, Currency Exchange, Inflation |

# 8. Rules Before Building New Calculators

Use the locked V2 calculator template. Do not redesign the foundation for each calculator.

Each calculator must have a clear user decision: payment, payoff, qualification, savings goal, tax impact, or retirement readiness.

The AI Analysis section must be calculator-specific and actionable, not generic text.

Mobile workflow must follow: Form → Calculate & View Results → Results → CTA → AI Analysis.

Homepage category cards should remain simple. Full menu/footer can show deeper architecture.

New calculators should be built one at a time with QA after each build.

# 9. Next Decision

Before creating the next Claude implementation prompt, choose the first calculator to build. Recommended first calculator: Personal Loan Calculator V2.

Working principle: simple homepage, scalable architecture, one high-quality calculator build at a time.